TEST SUMMARY REPORT

Project Name:
OrangeHRM Manual Testing Project

Prepared By:
Rana Roy

Testing Duration:
2 Weeks

EXECUTION SUMMARY

Total Test Cases Designed: 175

Total Test Cases Executed: 175

Passed: 166

Failed: 9

Blocked: 0

Pass Percentage: 94.85%

DEFECT SUMMARY

Total Defects Identified: 10

Critical: 3

High: 3

Medium: 4

Low: 0

MODULE WISE STATUS

Login:
20 Executed | 19 Passed | 1 Failed

PIM:
20 Executed | 18 Passed | 2 Failed

Leave:
20 Executed | 19 Passed | 1 Failed

Recruitment:
20 Executed | 18 Passed | 2 Failed

Admin:
20 Executed | 19 Passed | 1 Failed

My Info:
20 Executed | 19 Passed | 1 Failed

Time:
15 Executed | 14 Passed | 1 Failed

Attendance:
15 Executed | 14 Passed | 1 Failed

Dashboard:
10 Executed | 10 Passed

Directory:
10 Executed | 10 Passed

Logout:
5 Executed | 5 Passed

CONCLUSION

The OrangeHRM application is stable and all major business functionalities are working as expected. A few defects were identified and reported to the development team for resolution.

Testing Status:
COMPLETED